# Website Health Monitoring & Dashboard

Owner: Azadeh

Last Updated: 23 Jul 2026

STRATEGY

## Overview of the Program:

Health Monitoring is the automated monitoring, auditing, and dashboard layer for roller.software. It tracks page speed, performance, accessibility, and technical SEO on a regular cadence, and surfaces brand and business signals so issues are caught before they reach customers or stakeholders.

## Program Scope:

## Automated audits and monitoring for the marketing website

- Page speed audits

- Performance audits

- Accessibility audits

- Technical SEO audits

Health Dashboard

- Surfaces brand and business signals.

Audit Cadence

- Regular, triggered, and increasing for outdated pages.

Key Dependencies

- Tooling access, and page owners who action what gets flagged

- IT / Platform for tooling access and procurement

- Design for accessibility and template standards

- Page and content owners to action flagged issues

Cross Functional Commitments: Every program that ships a page relies on this pillar to confirm it is healthy before and after launch.

Outline cross functional teams to align with on this plan:

- IT / Platform

- Design

- Marketing Ops

- Product Marketing

- Demand Gen

- Content

VISION & PROGRAM ROADMAP

Phase I

- Goals: Formalise auditing framework and communication channels.

- Key Outputs: Health dashboard; Daily/weekly Slack notification in #website-health.

- Activities: Formalise the audit cadence (regular, triggered, and increasing for outdated pages) into a documented framework.

- Requirements/Dependencies: Agreement on the cadence, an audit tool, and required tools (Sentry, Checkly, Ahrefs).

Phase II

- Goals: Achieve proactive monitoring and comprehensive signal coverage.

- Key Outputs: Completed health dashboard via Notion dashboard integration.

- Activities: Broaden signal coverage and move toward a more proactive monitoring model.

- Requirements/Dependencies: A stable Phase I cadence and tooling already in place.

OPERATIONS

## Program Standards & Non-Negotiables

- No page ships without a health check

- Every flagged issue has a clear owner and is actioned on the agreed cadence

- Audit cadence is respected: Regular, triggered, and increasing checks all run on schedule.

- No health signal is silently ignored

## Core Program Activities

Workstream 1: Website Audits

- Scope: Page speed, performance, accessibility, and technical SEO audits.

- Cadence: Regular, triggered, or increasing checks.

- Process: Audit, flag, route to owner, and verify fix.

Workstream 2: Health Dashboard

- Scope: Surfacing brand and business signals, backed by monitoring and a regular digest.

- Process: Monitor, alert, digest, and triage.